# Assignment 1: Team Working Agreement & Board Setup

Northstar Sprint — Support Deflection MVP (Northstar Retail Co.)

Scope decision: MVP will cover Order Status and Returns & Refunds (2 of the 3 ticket types), built as a chatbot/decision-tree flow.

# Part A — Team Charter

Team Name (Champion Name):

Team Output

Team Lead (Name):

Stephen Wanjohi Kariithi

Team Lead (Email):

stephen.wanjohi290@gmail.com

Group No:

Group 109

Team Members (Name - Email - Role):

Stephen Wanjohi Kariithi - stephen.wanjohi290@gmail.com - Team Lead / Project Coordinator
Emmanuel Kariuki Irungu - emmanuelkariuki25@gmail.com - Backend Developer (order-status & returns logic)
Josephine Adhiambo - jjjasssssmiinnneeee@gmail.com - Frontend Developer (chatbot/dashboard UI)
Lilian Wanyoike - leannewanyoike@gmail.com - QA & Documentation (testing, go-live note)
Simon Mukura Waragia - swaragia@yahoo.com - Support/Backend & Audit Log Owner

Communication Channels and Purpose:

GitHub - All task discussion, code review, commit history (source of truth)
Zoom/Google Meet - Day 1 kickoff workshop, Day 4 checkpoint, Day 5 demo
WhatsApp - Urgent same-day pings only (e.g. "need review in next hour")

Decision Making Rules for Disagreements:

Default to majority vote among active team members. If a vote ties or a
decision is time-critical, the Team Lead makes the final call within 2 hours
to avoid blocking the board. All decisions affecting scope or Definition of
Done are logged as a comment on the relevant board task.

Conflict Escalation Path:

If a disagreement or a stalled task isn't resolved through normal team
discussion, it gets escalated so the sprint doesn't stall.

Conflict Escalation Path (trigger - step 1 - step 2...):

Trigger: Disagreement unresolved after one team discussion, OR a member shows
zero visible board/commit activity for 2+ consecutive days.
Step 1: Direct 1:1 conversation between the involved members within 24 hours.
Step 2: If unresolved, raise it at the next stand-up for group mediation.
Step 3: If still unresolved within 48 hours, escalate to the instructor/mentor,
citing the audit log as evidence.

Branch/Edit Naming Convention Agreed:

<type>/<ticket-category>-<short-description>
Examples: feature/order-status-lookup, fix/refund-flow-typo, docs/go-live-note
Commit message format: <type>: <what changed> - <why it matters>
("wip" or "updates" alone are not acceptable commit messages.)

Board Tool Used (Enter Public URL):

https://github.com/ssteve221?tab=projects

Assignment GitHub URL:

https://github.com/ssteve221/group109-project.git

# Part B — Project Board: Task Breakdown (13 tasks, each ≤ 4 hrs)

| # | Task | Owner (Role) | Priority | Definition of Done |
| --- | --- | --- | --- | --- |
| 1 | Map ticket-flow diagrams for order-status & returns | Stephen (Team Lead) | High | One-page diagram of both decision trees, approved by full team |
| 2 | Set up repo, branch protections, and board columns (To Do / In Progress / Review / Done) | Stephen (Team Lead) | High | Repo + board live and linked; all members added as collaborators |
| 3 | Design order-status lookup logic (pseudocode) | Emmanuel (Backend) | High | Pseudocode reviewed and approved in a PR comment thread |
| 4 | Build order-status response module | Emmanuel (Backend) | High | Module returns correct status for 5 sample order IDs |
| 5 | Design returns/refund eligibility logic (pseudocode) | Emmanuel (Backend) | High | Pseudocode reviewed and approved in a PR comment thread |
| 6 | Build returns/refund decision-tree module | Emmanuel (Backend) | High | Module correctly resolves 5 sample return scenarios |
| 7 | Build chatbot/dashboard UI skeleton | Josephine (Frontend) | High | UI renders locally with placeholder responses |
| 8 | Wire UI to order-status module | Josephine (Frontend) | Medium | User can query order status end-to-end in browser |
| 9 | Wire UI to returns module | Josephine (Frontend) | Medium | User can complete a return flow end-to-end in browser |
| 10 | Write and run test cases (5 order-status + 5 return scenarios) | Lilian (QA) | Medium | Test doc with pass/fail results committed to repo |
| 11 | Draft 1-page go-live readiness note | Lilian (QA) | Medium | Doc lists what works, what's known-broken, handoff steps for Northstar's team |
| 12 | Export commit/edit audit log mapped to board tasks | Simon (Audit Owner) | High | Audit log file committed to repo, each commit traceable to a task # |
| 13 | Record 3–5 min end-to-end demo walkthrough | Simon (Support/Backend) | Medium | Screen recording shows both flows working, uploaded/linked in repo |